**PROJECT DESCRIPTION**

Vipassanā – Insight Awareness (VIA) - System

**Students**

Stefan Harabagiu – 266116

Andrei Cioanca – 266105

Dawei Li – 269053

Nikita Roshkov - 266900

**Supervisors**

Mona Wendel Andersen

Henrik Kronborg Pedersen

Michael Viuff

**Table of contents**

1. Background description

Vipassanā - Insight Awareness (VIA) is a centre for spiritual events originally with a base in the Buddhist principles of meditation with the purpose of offering their members insight on this culture and way of life, presenting them a method of approach life on a daily basis (Session material interview). Today’s events at VIA also include spiritual practices not directly linked to any religion like dream interpretations, healing, astrology, reincarnation, Karma, alternative health care and similar practices. VIA also organizes a wide range of lectures, seminars and workshops dedicated to its members. VIA’s main goal is to be the prime choice in organizing and running of spiritual events. Everything ranging from workshops, lectures, seminars, meditation sessions(Source1) across any religion including Buddhism, Christianity, Hinduism, Shintoism and Taoism. The staff is ready to assist anyone willing to hold a spiritual event in their center(Source2). It is guaranteed safety within event halls and chance to find likeminded individuals either to participate in the event or help run it (Source3).

Vipassana-Insight Awareness has problems with the organization and keepsake of its events.

The company lacks a proper database system (Sesion material interview – “”) to use in running the organization properly. The employees usually have a hard time remembering the contact information for lecturers and their members as well. Moreover, they encounter issues with whomever is subscribed to their newsletter and the subscribers’ contact information.

It also has issues with reaching and engaging with its members over the internet. (Session material interview – “”) They currently have no way of advertising themselves online and no way for their customers to check the event information (hours, prices) and the contact information of its staff outside of the open hours of the office.

1. Definition of Purpose

To avoid confusion and time waste in connection with misinterpreting and misunderstanding contact information or event details and to create a healthier connection with the company’s customers, as well as providing all necessary information about staff and events.

1. Problem statement

How can we develop the system and website it accompanies ?

Q: How can we develop a complex system that meets the customer’s requirements?

Developement of a software application with specific customer requirements almost always implies that there will be problems along the way. Some of these problems are related to the implementation itself and some of the problems are related to external factors such as copyright issues.

Q: How can we satisfy the customers idea of a good design for the system?

Working with customers that are not familiar with common design practices in software developement can usually lead to disparity between the developers and the customers idea of a great overall design.

Q: How can we faithfully translate the design of the product into the actual system?

Translating design into actual code can impose problems if the design itself is flawed. During the implementation of the design we may realize that we need to change it as it is not practically viable.

Q: What legal issues, such as copyright infringements may arise after the system along with the website will be put in use?

Due to abscence of a legal consultant we may not detact certain copyright infringements during developement thus legal issues may arise after the system and website will be put in use. Source4

Q: How can we transfer the current data that the customer has into a new system?

The customer holds specific information that we will need to transfer into our system after it is fully developed. Some of this information may not comply with the system’s capabilities.

Q: How will the user interact with the application?

A good interaction between the system and the user is necessary in order to correctly and efficiently store information in the system. (Source 5)

1. Delimitations

Development delimitations:

* We will not handle the link between the website and the system upon the customer’s request.
* It is not our main priority to develop a complex graphical user interface.

System deployment delimitations:

* Our team will not manually teach the end user how to use the system.
* Our team will not handle the actual deployment of the system.

Legal delimitations:

* We will not focus on solving copyright infringements or any other legal issues that may arise.

1. Choice of models and methods

The table below gives a more in-depth look at our team’s way of solving a specific problem that may occur during the development of the project.

|  |  |
| --- | --- |
| What is the partial problem? | How will the user interact with the application? |
| Why is it necessary to solve this problem? | To have a more user-friendly interaction between the user and the application itself |
| Which methods will we use? | Custom user interface |
| What will the UI contain? | It will contain relevant tools for the employee to work with |
| How do we know what is relevant to the employee? | Feedback from employees during feedback and Q&A period |
| Who will be responsible for solving a problem? | The whole project team |
| Development deadline | 7h November |
| Feedback and quality assurance period | 8th November – 18th December |
| When is the final deadline? | 19th December |

1. Time schedule

Website

|  |  |
| --- | --- |
| Analysis and requirements | 14th September – 16th September |
| Design | 16th September – 18th September |
| Implementation | 18th September – 25th September |
| Internal Testing | 25th September – 28th September |

Java application

|  |  |
| --- | --- |
| Analysis and requirements | 29th September– 4th October |
| Design | 5th October – 8th October |
| Implementation | 9th October – 19th October |
| Internal Testing | 20th October – 7th November |
| External testing | 8th November – 18th December |

1. Risk assessment

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Risk | Description | Likelihood  Scale: 1-5 | Severity  Scale: 1-5 | Risk mitigation | Identifiers | Responsible |
| Flawed design | The design is incorrect | 2 | 4 | Apply the SCRUM approach to assure that we identify any problems | The verification part of the development process |  |
| Confusing user interface | The user interface is not easily understandable by the end user | 1 | 3 | Constant communication with customer | External testing | Oui |
| Design misinterpretation | Misinterpreting our own design when implementing it into the system | 2 | 3 | Constant verification between the original design and new implementations | Running frequent tests |  |
| Incorrect initial data transfer | Transferring the initial data of the customer incorrectly | 1 | 2 | Structuring the initial data according to our system’s needs | Verification between developer and end user |  |

1. Sources and references

Source 1 - [(VIA Event)](file:///E:\Downloads\Webpage%20(1)\events\event6.html)

Source 2 - [(Council members page)](file:///C:\Users\user\Desktop\Description\Webpage%20(1)\council.html)

Source 3 - [(Main Page of the VIA Website)](file:///E:\Downloads\Webpage%20(1)\main.html)

Source 4 – [(Copyright law)](https://kum.dk/fileadmin/KUM/Documents/English%20website/Copyright/Act_on_Copyright_2014_Lovbekendtgoerelse_nr._1144__ophavsretsloven__2014__engelsk.pdf)

Source 5 – [(Importance of UI)](https://www.codium.com.au/the-importance-of-user-experience-ux-design-in-software-development/)

Vipassana Insight Awareness Interview

“This is where you come in because today it is not easy to remember who to contact when we

plan future events, who we have already contacted about an event, and who we have promised

advertisements free of charge. For instance, we have received many wishes for an event about astrology

and we do not have a written list of good astrologists. It would be nice to have a system where we can

search for a lecturer for a given category”

“…and don’t forget about sponsors and advertisements. Maybe, just as a supplement to

newsletters, you could make some kind of webpage for Vipassanā - Insight Awareness, about the centre

and such. Kept in the spirit of Vipassanā - Insight Awareness. We could discuss some more details later.”